

CONTENT DELIVERY PLAN V1.0

Deliverable Provider Delivery Completed

|  |  |  |  |
| --- | --- | --- | --- |
| Veg\_Buddy\_Proposal.pdf | Web Earth Coop. | 5/6/16 | ✔ |
| Veg\_Buddy\_Logo.png | Web Earth Coop. | 5/6/16 | ✔ |
| Site\_Map.png | Web Earth Coop. | 5/13/16 | ✔ |
| Veg\_Buddy\_Wireframes.pdf | Web Earth Coop. | 5/13/16 | ✔ |
| Veg\_Buddy\_Prototype.pdf | Web Earth Coop. | 5/13/16 | ✔ |
| Veg\_Buddy\_Style\_Guide.pdf | Web Earth Coop. | 5/13/16 | ✔ |
| Usability\_Test\_Results.pdf | Web Earth Coop. | 5/26/16 | ✔ |
| QA\_Questionnaire.pdf | Web Earth Coop. | 5/26/16 | ✔ |
| QA\_Questionnaire\_Results.pdf | Web Earth Coop. | 5/26/16 | ✔ |
| Content\_Delivery\_Plan.doc | Web Earth Coop. | 6/2/16 | ✔ |
| GitHub.com Setup | Web Earth Coop. | 6/2/16 | ✔ |
| Facebook\_Page - link | Client | DUE: 6/10/16 |  |
| Twitter\_Page - link | Client | DUE: 6/10/16 |  |
| Weekly\_Vegan\_Spotlight.jpg | Client | DUE: 6/17/16 |  |
| Weekly\_Vegan\_Spotlight\_text.doc | Client | DUE: 6/17/16 |  |
| Image\_Slider\_1.jpg | Client | DUE: 6/17/16 |  |
| Image\_Slider\_1\_text.doc | Client | DUE: 6/17/16 |  |
| Image\_Slider\_2.jpg | Client | DUE: 6/17/16 |  |
| Image\_Slider\_2\_text.doc | Client | DUE: 6/17/16 |  |
| Image\_Slider\_3.jpg | Client | DUE: 6/17/16 |  |
| Image\_Slider\_3\_text.doc | Client | DUE: 6/17/16 |  |
| Image\_Slider\_4.jpg | Client | DUE: 6/17/16 |  |
| Image\_Slider\_4\_text.doc | Client | DUE: 6/17/16 |  |
| Image\_Slider\_5.jpg | Client | DUE: 6/17/16 |  |
| Image\_Slider\_5\_text.doc | Client | DUE: 6/17/16 |  |
| Main\_Weekly\_Video - link | Client | DUE: 6/17/16 |  |
| Feat\_Rec\_1.jpg | Web Earth Coop. | DUE: 6/17/16 |  |
| Feat\_Rec\_1\_text.doc | Web Earth Coop. | DUE: 6/17/16 |  |
| Feat\_Rec\_2.jpg | Web Earth Coop. | DUE: 6/17/16 |  |
| Feat\_Rec\_2\_text.doc | Web Earth Coop. | DUE: 6/17/16 |  |
| Feat\_Rec\_3.jpg | Web Earth Coop. | DUE: 6/17/16 |  |
| Feat\_Rec\_3\_text.doc | Web Earth Coop. | DUE: 6/17/16 |  |
| Rec\_Page\_Video – link | Client | DUE: 6/17/16 |  |
| Rec\_Page\_Video\_text.doc | Client | DUE: 6/17/16 |  |
| Rec\_Week\_Pic.jpg | Client | DUE: 6/17/16 |  |
| Rec\_Page\_Feat.jpg | Client | DUE: 6/17/16 |  |
| Rec\_Page\_Feat\_text.doc | Client | DUE: 6/17/16 |  |

